Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 October 2022 |
| --- | --- |
| Team ID | PNT2022TMID24156 |
| Project Name | Project – customer care registry |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a customer, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Saranya,sneha |
| Sprint-1 | login | USN-2 | As a customer, I can login to the application by entering correct email and password | 1 | High | Vimitha,vaishnavi |
| Sprint-1 | Dashboard | USN-3 | As a customer, I can see all the tickets raised by me and lot more | 3 | high | saranya |
| Sprint-2 | Ticket creation | USN-4 | As a customer, I can create a new ticket with the detailed description of my query | 2 | high | sneha |
| Sprint-3 | address colunm | USN-5 | As a customer, I can have conversations with the assigned agent and get my queries clarified | 3 | High | vaishnavi |
| Sprint -4 | Forgot password | USN-6 | As a customer, I can reset my password by this option in case I forgot my old password | 2 | medium | Vimitha,saranya |
| Sprint4 | Ticket details | USN-7 | As a customer, I can see the current status of my tickets | 2 | medium | Sneha,saranya |

| Sprint | User Type | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member s |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint3 | Agent (Web user) | Login | USN-1 | As an agent, I can login to the application by entering correct email and password | 2 | High | Vimitha |
| Sprint3 |  | Dashboard | USN-2 | As an agent, I can see all the tickets assigned to me by the admin | 3 | High | Saranya, sneha |
| Sprint3 |  | Address Column | USN-3 | As an agent, I get to have conversations with the customer and clear his/her queries | 3 | High | Vaishna vi,vimit ha |
| Sprint4 |  | Forgot password | USN-4 | As an agent, I can reset my password by this option in case I forgot my old password | 2 | mediu m | saranya |
| Sprint1 | Admin (Web user) | Login | USN-1 | As an admin, I can login to the application by entering correct email and password | 1 | High | sneha |
| Sprint1 |  | Dashboard | USN-2 | As an admin, I can see all the tickets raised in the entire system and lot more | 3 | High | Saranya |
| Sprint2 |  | Agent creation | USN-3 | As an admin, I can create an agent for clarifying the customer’s queries | 2 | High | saranya |
| Sprint2 |  | Assigning agent | USN-4 | As an admin, I can assign an agent for each ticket created by the customer | 3 | High | Saranya, vaishnav i |
| Sprint4 |  | Forgot password | USN-4 | As an admin, I can reset my password by this option in case I forgot my old password | 2 | Mediu m | Sneha,vi mitha |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint1 | 10 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 10 | 29 Oct 2022 |
| Sprint2 | 7 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 7 | 05 Nov 2022 |
| Sprint3 | 11 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 11 | 12 Nov 2022 |
| Sprint4 | 8 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 8 | 19 Nov 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile  HYPERLINK "https://www.visual-paradigm.com/scrum/what-is-agile-software-development/"software development HYPERLINK "https://www.visual-paradigm.com/scrum/what-is-agile-software-development/" methodologies such as  HYPERLINK "https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/"Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

BURNDOWN CHART